# Innovation Pipeline — Fix List for the Development Team

What this document is. Nine fixes for the Innovation Pipeline module. Each fix has three parts: the problem in plain language, what to do, and how to check that it is fixed.

Important — about your build. These problems were confirmed in the source code as of 25 July 2026, the version your AWS build was developed from. Your build may have different file names, different line positions, and different structure. So this list works like this:

1. Every problem is described as behavior — what a user sees. Behavior descriptions stay true even after code is restructured.

2. Code references are given as things to search for (function names, exact code lines), not as file positions. Search your codebase for them.

3. For every fix: first reproduce the problem in your build. If you cannot reproduce it — because your rebuild changed or already fixed that code — do not apply the fix. Instead, write in your report that the problem does not appear in your build, and briefly say why.

4. If the original automated test file (harness.js) still exists and runs in your build, use it: run it before you start and after every fix, and the FAIL count must be 0 at the end. If your rebuild does not include it, skip Fix 1, and use your own test system for Fix 9.

When all fixes are done, send back: the changed files, your test output, and a short list per fix: fixed / could not reproduce / already fixed in our build.

## Fix 1 — The automated test file is out of date (only if harness.js survives in your build; if it does, do this one first)

The problem. The file harness.js contains the automated checks. Six checks in the group named THEME still expect the app to start in dark mode. The app was later changed to start in light mode. That change was correct. So the app is right and the six checks are old. Until they are updated, the test run always shows 6 failures, and you cannot use the tests to check your other fixes.

What to do.

1. Run node harness.js. Note the six failing checks. All six are in the THEME group.

2. Update each failing check so it expects the current, correct behavior: the app starts in light mode, and dark mode applies only after the user switches. Update the expected values only. Do not delete any checks.

Done when: node harness.js prints FAIL: 0. From this point, the test run is your safety check for every other fix.

## Fix 2 — The app sends "step complete" emails for steps that are not complete

Check first: search your codebase for bf12 and for stampStepDone. If neither exists, your rebuild replaced the data-loading migration — check whether your replacement has the same flaw described below, and report what you find.

The problem. When the app loads an organization's saved data, a one-time housekeeping routine runs (in the original source: a block named bf12 inside the function loadData). Two lines in it are missing their curly braces { }. Because of the missing braces, only the first half of each line is conditional. The second half — which records a completion date and sends a "step complete" email — runs every time, even when the team has not finished steps 1.2 and 1.3. Two bad things follow: users receive emails saying a step is complete when it is not, and because each step can only be stamped once, the real email never goes out when the team truly finishes the step.

What to do. Replace these two lines:

if((data.ideas||[]).length>=3&&!data.completedSteps['1.2'])data.completedSteps['1.2']=true;stampStepDone('1.2');

if((data.selected||[]).length>0&&!data.completedSteps['1.3'])data.completedSteps['1.3']=true;stampStepDone('1.3');

with these two lines:

if((data.ideas||[]).length>=3&&!data.completedSteps['1.2']){data.completedSteps['1.2']=true;if(!data.stepDoneAt)data.stepDoneAt={};if(!data.stepDoneAt['1.2'])data.stepDoneAt['1.2']=new Date().toISOString().split('T')[0];}

if((data.selected||[]).length>0&&!data.completedSteps['1.3']){data.completedSteps['1.3']=true;if(!data.stepDoneAt)data.stepDoneAt={};if(!data.stepDoneAt['1.3'])data.stepDoneAt['1.3']=new Date().toISOString().split('T')[0];}

Note what changed: the braces are added, and the new code records the date directly without calling stampStepDone. This matters because stampStepDone also sends the email. Loading saved data must never send an email.

Done when: loading an organization that has not completed steps 1.2 or 1.3 does not set any completion date for them and does not queue any email. Add one automated check to the harness that proves this.

## Fix 3 — Step 1.1 completes silently, with no date and no email

Check first: in your build, complete all five sections of step 1.1 as a user. If the step completes by itself with no button, no warning, no date, and no email — the problem exists. (In the original source, the signs are: no saveDone11 function exists, and stampStepDone('1.1') is never called; the demo seed hides the missing date by writing it directly.)

The problem. Every step in the module has its own "Step Complete" button. The button shows a warning dialog, records the completion date, and sends one "step complete" email to the team. Step 1.1 (the Assessment battery) is the only exception. It has five sections. When the user completes the fifth section, the whole step becomes complete automatically — with no step-level warning, no recorded date, and no email.

What to do.

1. Add a "Step Complete" button to step 1.1, the same kind every other step has. It stays disabled until all five sections are complete.

2. The button shows the same warning dialog the other steps use, and on confirm it calls stampStepDone('1.1') — which records the date and sends the one email.

3. Completing the fifth section must no longer complete the step by itself. It only enables the button.

Done when: finishing all five sections leaves step 1.1 incomplete until the user presses the new button; pressing it records the date and sends exactly one email. Add automated checks for both facts.

## Fix 4 — Two people can edit the same project card at the same time

Check first: this is a behavior test, so it works on any build. Open the app in two browser windows as two different users on the same organization. Both open the same project card. If both can type in its fields at the same time with no lock shown, the problem exists.

The problem. The app has a lock system for multi-user editing. When one user starts editing a field, other users see that field as locked. But some fields are not connected to the lock system. One confirmed case: open the Dashboard, go to the first portfolio, and expand one of the projects. The fields inside that project card can be edited by two users at the same time. Whoever saves last wins, and the other person's work is lost with no warning.

What to do.

1. Connect the fields inside the expanded project cards to the same lock system the app already uses on other surfaces: when a field gets focus, take the lock and show it as locked to other users; when the field loses focus, release the lock.

2. Then check every other editable field in the app for the same problem, and connect any field that is missing. Make a written list of every field you connected.

Done when: open the app in two browser windows as two different users. When window 1 focuses a project-card field, window 2 shows it locked. Repeat for every field on your list.

## Fix 5 — New organizations are created without email addresses

Check first: create a new organization in your build. If the setup form does not ask for an email address, the problem exists.

The problem. The app has full email machinery for notifications. But the setup form for a new organization collects only the organization name, the person's name, a username, and a PIN — no email address. So notifications stay silent for every new organization until someone adds email addresses by hand later, and nobody is told to do that.

What to do. Add an email field to the organization setup form. Make it required. Save it to the user's record in the same place emails are stored when they are added later.

Done when: it is impossible to create a new organization without entering an email, and the new account receives the "step complete" email after Fix 3.

## Fix 6 — The "step complete" email shows the wrong page

Check first: open the Track Program page and leave it on a tab that is not the analytics tab. Complete a step. Read the email that is sent. If it shows the tab you left open instead of the analytics report, the problem exists.

The problem. The "step complete" email is supposed to contain the analytics report page. The function that builds the email (in the original source: notifyEmailHtml) instead embeds whatever tab of the Track Program page was open most recently in that browser. If the user last looked at a different tab, the email carries that tab's content instead of the analytics report.

What to do. In notifyEmailHtml, always build the email from the analytics tab's content, regardless of which tab is currently open on screen.

Done when: open the Track Program page on a non-analytics tab, then complete a step. The email still contains the analytics report.

## Fix 7 — The Save PDF buttons do not match the standard

The problem. The module family now uses one standard "↓ PDF" button for saving and exporting PDFs — same label, same look, same placement. The Executive Readiness module is the reference. The Pipeline was built before this standard, so its PDF and export buttons vary.

What to do. Find every PDF / print / export control in the Pipeline and change each one to the standard "↓ PDF" button form used in the Executive Readiness module. The Executive Readiness file will be provided alongside this document as the reference — copy its button exactly.

Done when: every PDF/export control in the Pipeline looks and behaves like the Executive Readiness one.

## Fix 8 — The theme colors have drifted from the family standard

The problem. All modules in the family share one set of named color values ("tokens") in styles.css, and the rule is that these token blocks stay identical across modules forever. The Pipeline's copy has drifted: the --ink token has a different value than the standard, and the --gold-rgb token is missing entirely. Small color differences and possibly broken transparent washes follow from this.

What to do. Compare the Pipeline's token block (the :root section and the [data-theme="dark"] section at the top of styles.css) line by line against the family standard (Family Standard Spec §5A.6, or the Executive Readiness styles.css, which is current). Correct every value that differs and add every token that is missing. Change token values only — do not rename tokens and do not change the component styles below them.

Done when: a line-by-line comparison of the token block against the standard shows no differences.

## Fix 9 — One automated check per fix (in whatever test system your build uses)

The problem. This is not a bug — it is how the fixes stay fixed. Each behavior fix above (Fixes 2–6) should leave behind one automated check in harness.js that fails if the bug ever comes back.

What to do. For each of Fixes 2–6 that you applied, add the check described in its "Done when" line to your automated tests — to harness.js if your build kept it, otherwise to whatever test system you use.

Done when: your test run passes with the new checks included, and running the tests would fail if any of these bugs came back.